HIIEKO ROMANIA

Application Gap & Build Specification

Solar Site Management System (solar-site-management-system)

Version 1.0 | 22 September 2026

Purpose A build-ready backlog and architecture map for closing the remaining HIIEKO application gaps across database/Prisma, NestJS APIs, Next.js web, Expo mobile, authorization, tests, and production readiness.

Target runtime Web + Mobile → NestJS :4000 (JWT) → Prisma 5.22 → PostgreSQL. The existing OCR path still references Supabase/Edge Function + private OCR service; this specification marks that split as an explicit architecture decision.

Source basis: project status supplied for 22 Sep 2026 + HIIEKO Organizational Structure & Role Clarity + Site Manager role description + Romanian role/responsibility matrix.

# 1. Document control

| Item | Value |
| --- | --- |
| Document | HIIEKO Application Gap & Build Specification |
| Version | 1.0 |
| Date | 22 September 2026 |
| Current project stage | STEP 5 complete; STEP 6 Daily Reports is the stated current focus |
| Target architecture | Next.js web + Expo mobile → NestJS + JWT → Prisma → PostgreSQL |
| Primary audience | HIIEKO management, product owner, technical lead, backend/frontend/mobile developers, QA |
| Requirement convention | C = confirmed current state; P = proposed build item; D = decision required before build |
| Source discipline | Company documents are authoritative for role ownership. Proposed technical names are not claims about the existing Prisma schema unless the project status explicitly named them. |

## 1.1 What this specification covers

• Every material gap identified from the current project status and the supplied HIIEKO organization/site-management documents.

• A concrete mapping from capability → data model → API → web → mobile → permission → automated/acceptance tests.

• Dependencies, sequencing, architectural decisions, and production exit criteria.

• Explicit identification of areas where the current source material does not define enough detail to safely hard-code a behavior.

## 1.2 Source-derived operating rules

• Commercial formally hands the project to Project Management after award.

• Technical Director owns technical governance at portfolio level; Project Manager owns project delivery after handover.

• Site Manager owns day-to-day site execution; Foreman owns daily workforce execution.

• Site Logistics & Administration owns attendance, receipts, stock, tools and site records.

• PM defines what/when is required; Procurement executes sourcing; Finance controls financial approval; Site Logistics confirms receipt.

• No material purchase without approved project requirement/authorization; no uncontrolled design deviation; every external collaborator has a named internal owner.

• External Site Managers operate at Site Manager level; External Engineering, Permitting and HSE must not create a parallel hierarchy.

# 2. Confirmed current state and gaps

| Area | Confirmed state from project status | Remaining gap |
| --- | --- | --- |
| Backend | 28 domain modules; Swagger; JWT guards; Prisma; PostgreSQL runtime verified; 8 suites/29 tests green | Business depth and workflows still need to be completed for missing operational domains. |
| Database | 66 tables in local PostgreSQL; migration applied; schema in sync | New target entities/fields need Prisma migrations and integration tests. |
| Web | 18 routes implemented; pages compile; several pages migrated from mock to real API | Interactive business actions and missing domain screens remain. |
| Mobile | Attendance, daily report, delivery, expense, notifications, settings, offline queue scaffold | Hardcoded demo user; auth not wired; offline conflict model incomplete. |
| Authentication | Web + backend JWT login/me verified | Mobile auth, lifecycle, device/session handling and role/scope enforcement remain. |
| OCR | Edge Function + FastAPI/PaddleOCR path implemented in source | Live deployment and architecture alignment with NestJS/PostgreSQL path remain. |
| Deployment | Local dev operational | Staging/production, observability, backup/restore and release process not started. |

Important architecture inconsistency The project status confirms Web/Mobile → NestJS → Prisma → PostgreSQL as the current runtime path, while the OCR design still points through Supabase Storage/Edge Function. Do not expand production scope until the file/OCR path is deliberately retained or migrated.

# 3. Gap-to-build master matrix

| ID | Capability | Type | Core deliverable | Depends on |
| --- | --- | --- | --- | --- |
| GAP-01 | Role & permission redesign | D/P | RBAC + project/site scope + action permissions | GAP-02,03,04,05,06,07,08,10,13,15,17 |
| GAP-02 | Daily work planning & task assignment | P | Work plans, tasks, assignments, progress | GAP-01,03,05 |
| GAP-03 | Project Manager control layer | P | Milestones, budgets, risks, issues, variations | GAP-01,02,04,08,10,11,12 |
| GAP-04 | Procurement & material request workflow | P | Requests, quotes, PO, approvals, receipt | GAP-01,03,05,15 |
| GAP-05 | Stock traceability, tools & assets | P | Lots, locations, movements, tools/assets | GAP-01,04,02 |
| GAP-06 | HSE / safety workflow | P | Toolbox, incidents, PPE, actions | GAP-01,02,09,16 |
| GAP-07 | Quality & punch list | P | Inspections, defects, corrective actions | GAP-01,02,08,09 |
| GAP-08 | RFI / design change control | P | RFIs, approvals, field instructions | GAP-01,03,07,09 |
| GAP-09 | Project document management | P | Document, version, approval, retention | GAP-01,08,12,17 |
| GAP-10 | Subcontractor management | P | Contracts, workers, compliance, progress | GAP-01,02,03,04 |
| GAP-11 | Client / stakeholder communications | P | Meetings, actions, commitments | GAP-03,09,16 |
| GAP-12 | Commissioning, handover & O&M | P | Handover package, assets, warranties, maintenance | GAP-05,07,08,09 |
| GAP-13 | Mobile authentication & account lifecycle | P | Refresh/session/device/account state | GAP-01,14,17 |
| GAP-14 | Offline sync & conflict handling | P | Idempotent sync, retries, conflict states | GAP-01,02,06,15 |
| GAP-15 | Expense/OCR approval workflow | P | Review steps, confidence, payment state | GAP-01,09,13,16 |
| GAP-16 | Event-driven notifications | P | Events, preferences, delivery | GAP-01,09,15 |
| GAP-17 | Audit/security governance | P | Immutable audit, corrections, security events | All |
| GAP-18 | Legacy runtime-path removal | D/P | Remove dead Supabase/mock/demo paths | GAP-13,15,19 |
| GAP-19 | Staging/production/observability/backup | P | Env, deploy, logs, backup/restore | All |
| GAP-20 | Full E2E verification/UAT | P | Cross-role workflows and release gates | All |
| GAP-21 | Commercial → PM formal handover | P | Award handover package and acceptance | GAP-03,09,11 |

# 4. Target role and permission model

Design rule Use role + organization + project/site scope + action permission. Role names alone are not enough for a multi-site EPC business. “Team Leader” should not remain an undefined substitute for the formal Foreman role without a documented mapping decision.

| Role | Scope | Can do | Boundary |
| --- | --- | --- | --- |
| Managing Director | Company | Approve major commitments; view company-wide control tower; direct major escalation | Cannot routinely bypass PM/Site Manager chain |
| Commercial | Company / opportunity | Opportunity, client/account, tender and handover preparation | Does not own post-award execution |
| Technical Director | Portfolio | Technical governance, escalations, standards, portfolio review | Does not routinely assign site tasks |
| Project Manager | Project | Own project schedule, budget, client, risks, procurement requirements, handover | Does not directly allocate individual worker tasks |
| Site Manager | Site / execution scope | Daily site plan, site resources, subcontractors, progress, quality, safety escalation | Does not own overall project contract/budget unless delegated |
| Foreman | Team / site | Worker task allocation, productivity, discipline, daily execution | Does not own project budget/client relationship |
| Worker / Technician | Assigned site/team | Attendance, assigned tasks, evidence, expenses | No approval of own expense; no stock adjustment without permission |
| Site Logistics & Administration | Site / logistics | Attendance records, deliveries, stock, tools/assets, site records | Does not direct technical construction |
| Finance & Administration | Company / finance | Financial control, expense/payment approval, HR/admin | Does not define technical material requirements |
| Procurement & Supply | Company / procurement | Quotes, supplier sourcing, PO, delivery coordination | Does not independently define project need |
| O&M / Maintenance | Asset / O&M scope | Maintenance after handover, warranty/service | Not EPC construction authority |
| External Specialist | Assigned scope | Only contractually assigned scope; named internal owner required | No parallel management hierarchy |

| Action | Primary authority | Limited/secondary | Restriction |
| --- | --- | --- | --- |
| View project | Admin/MD/TD/PM/SM | Foreman/Logistics within scope | Assigned workers only |
| Create daily plan | PM/SM | Foreman can propose/adjust team tasks | Workers cannot |
| Assign worker tasks | SM/Foreman | PM views | Workers only self-update permitted fields |
| Correct attendance | Logistics/SM (policy-limited) | PM/Manager view | Worker request only |
| Submit expense | Worker/eligible user | Foreman/SM view | No self-approval |
| Approve expense | Manager/Finance per matrix | PM/SM may recommend if policy allows | Submitter never approves own expense |
| Create material request | PM/SM or delegated | Foreman may request within delegated scope | Worker only if explicitly enabled |
| Approve purchase | Authorized approver by amount | Procurement cannot self-approve | Segregation of duties |
| Confirm receipt | Site Logistics/authorized receiver | SM can verify operationally | Procurement does not confirm physical receipt alone |
| Create design deviation | PM/SM/RFI originator | Technical approver required | No uncontrolled field change |
| Close HSE incident | HSE/authorized manager | Serious incident can escalate directly | Cannot be silently deleted |
| Close punch item | Quality/SM/PM per workflow | Evidence required where applicable | No erase of audit history |

## 5.1 GAP-01 — Role & permission redesign

Gap. Current application roles (worker/team_leader/manager/admin) do not fully represent the documented HIIEKO operating model.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • Role / Permission / RolePermission (or equivalent existing ACL tables) • UserOrganizationRole / UserProjectRole / UserSiteRole • ProjectMember / SiteMember • ApprovalMatrix / ApprovalRule • ExternalCollaboratorOwner |
| API / NestJS | • GET /api/roles • GET /api/permissions • POST /api/users/:id/roles • DELETE /api/users/:id/roles/:roleId • POST /api/projects/:id/members • POST /api/sites/:id/members • GET /api/approval-matrix • PUT /api/approval-matrix |
| Web / Next.js | • /admin/users • /admin/roles • /admin/permissions • /admin/approval-matrix • Project/Site Members drawer |
| Mobile / Expo | • Account/session screen • My assigned site/team • Role-aware navigation • Permission denied state |
| Permissions | • Admin configures roles • MD/authorized admin manages assignments • PM controls project membership • SM controls site/team assignment within scope • All actions enforced server-side |
| Tests | • Unit: role → permission resolution • Integration: project-scope isolation • Integration: external user cannot act outside assigned scope • Security: denied action returns 403 • Approval matrix: submitter cannot approve own expense • Regression: existing JWT login/me still pass |
| Dependencies | Current User/Profile schema; stable role IDs; GAP-13 |

Acceptance criteria

• One project has one nominated PM.

• One site/execution scope has one nominated SM.

• Every external collaborator has an internal owner.

• API authorization blocks cross-project/site access.

## 5.2 GAP-02 — Daily work planning & task assignment

Gap. Daily/weekly work planning and assignment are required by the Site Manager role but are not equivalent to the current daily-report screen.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • WorkPlan • WorkPlanItem / Task • TaskAssignment • Team / TeamMember • ProgressEntry • TaskDependency (if existing, extend) • TaskEvidence |
| API / NestJS | • GET/POST /api/work-plans • GET/PATCH /api/work-plans/:id • POST /api/work-plans/:id/items • POST /api/tasks/:id/assignments • PATCH /api/task-assignments/:id/status • POST /api/tasks/:id/progress |
| Web / Next.js | • /rapoarte/planificare • /rapoarte/task-uri • Project → Work Plan drawer • Site Manager execution board |
| Mobile / Expo | • My Tasks • Today’s Work • Task detail • Progress/evidence capture • Blocked task |
| Permissions | • PM/SM create plans • SM/Foreman assign within scope • Workers update own assigned task status/progress • PM/TD view portfolio progress |
| Tests | • Task cannot be assigned outside worker site/team scope • Planned quantity vs actual quantity preserved • Task completion requires required evidence where configured • Overlapping/conflicting assignment validation • Offline task update syncs idempotently |
| Dependencies | GAP-01, GAP-03, GAP-14 |

Acceptance criteria

• Site Manager can publish a daily plan.

• Foreman can see assigned work fronts and workers.

• Worker can update assigned task only.

• Actual progress rolls into project/site statistics.

## 5.3 GAP-03 — Project Manager control layer

Gap. The Control Tower exists, but project-level ownership needs structured schedule, budget, risk, issue, variation and handover records.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • ProjectMilestone • ProjectBudgetLine • ProjectForecast • ProjectRisk • ProjectIssue • ProjectVariation • ProjectClientCommitment • ProjectEscalation |
| API / NestJS | • GET/POST /api/projects/:id/milestones • GET/POST /api/projects/:id/budget • GET/POST /api/projects/:id/risks • GET/POST /api/projects/:id/issues • GET/POST /api/projects/:id/variations • POST /api/projects/:id/escalations |
| Web / Next.js | • /proiecte/:id • /proiecte/:id/finante • /proiecte/:id/riscuri • /proiecte/:id/issues • /proiecte/:id/variatii |
| Mobile / Expo | • Project summary for PM/SM • Escalation capture |
| Permissions | • PM owns project records • TD reviews portfolio • MD sees company-level controls • SM updates operational evidence but not project budget ownership |
| Tests | • Project access is scoped • Budget totals reconcile • Variation approval leaves audit record • Risk status transitions validate • Overdue milestones appear in Control Tower |
| Dependencies | GAP-01, GAP-02, GAP-21 |

Acceptance criteria

• PM can manage project schedule/budget/risk/variation records without direct worker-task permissions.

• Control Tower can drill down to the underlying PM records.

## 5.4 GAP-04 — Procurement & material request workflow

Gap. Delivery notes and stock do not cover the full PM → Procurement → Finance → Site Logistics workflow.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • MaterialRequest • MaterialRequestLine • SupplierQuote • QuoteComparison • PurchaseOrder • PurchaseOrderLine • PurchaseApproval • SupplierDelivery • GoodsReceipt • ProcurementDocument |
| API / NestJS | • GET/POST /api/procurement/requests • POST /api/procurement/requests/:id/submit • POST /api/procurement/requests/:id/approve • GET/POST /api/procurement/quotes • POST /api/procurement/quotes/compare • GET/POST /api/procurement/purchase-orders • POST /api/procurement/purchase-orders/:id/approve • POST /api/procurement/goods-receipts |
| Web / Next.js | • /achizitii/cereri • /achizitii/oferte • /achizitii/comparatii • /achizitii/comenzi • /achizitii/recepții |
| Mobile / Expo | • Material request (SM/Foreman if allowed) • Delivery receiving • Receipt evidence |
| Permissions | • PM/SM create requests within project • Procurement manages sourcing/PO • Finance approves according to matrix • Logistics confirms physical receipt • No single user should create/approve/receive the same procurement when segregation is required |
| Tests | • Approval matrix enforced by amount/project • Supplier quote comparison is reproducible • PO cannot exceed approved request without change control • Goods receipt cannot exceed expected quantity without exception path • Receipt updates stock atomically |
| Dependencies | GAP-01, GAP-03, GAP-05 |

Acceptance criteria

• Every purchase starts from an approved project requirement.

• Physical receipt is distinct from financial approval.

• Delivery documents remain linked to the PO and stock receipt.

## 5.5 GAP-05 — Stock traceability, tools & assets

Gap. Current stock capability needs lot/location/team/activity traceability plus tools, equipment and site assets.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • StockLocation • StockLot / Batch • StockMovement (extend if existing) • MaterialConsumption • MaterialAllocation • Tool • ToolAssignment • Asset • AssetAssignment • AssetInspection |
| API / NestJS | • GET /api/inventory/locations • GET /api/inventory/lots • POST /api/inventory/transfers • POST /api/inventory/consumption • GET/POST /api/tools • POST /api/tools/:id/assign • GET/POST /api/assets • POST /api/assets/:id/assign • POST /api/assets/:id/inspect |
| Web / Next.js | • /stocuri • /stocuri/trasabilitate • /unelte • /active-site |
| Mobile / Expo | • My assigned tools/assets • Scan/enter asset • Material issue/consumption • Transfer/return |
| Permissions | • Logistics owns operational inventory • SM approves/requests operational allocation as policy dictates • Foreman may record team consumption if delegated • Workers acknowledge assigned tools/assets |
| Tests | • Negative stock impossible under concurrency • Stock movement is atomic and audited • Lot/serial remains traceable after transfer • Tool cannot be assigned to two active holders without explicit policy • Asset transfer history complete |
| Dependencies | GAP-01, GAP-04 |

Acceptance criteria

• Stock can be traced from receipt to location/team/activity.

• Tools/assets have current custodian and history.

• All stock corrections require reason and audit.

## 5.6 GAP-06 — HSE / safety workflow

Gap. Site Manager responsibilities include toolbox talks, PPE, incidents, near misses and unsafe conditions; a complete digital workflow is not yet listed.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • ToolboxTalk • ToolboxParticipant • HSEIncident • HSEAction • NearMiss • UnsafeCondition • PPEItem • PPEIssue • HSEDocument |
| API / NestJS | • GET/POST /api/hse/toolbox-talks • POST /api/hse/toolbox-talks/:id/participants • GET/POST /api/hse/incidents • POST /api/hse/incidents/:id/actions • GET/POST /api/hse/near-misses • GET/POST /api/hse/unsafe-conditions • GET/POST /api/hse/ppe/issues |
| Web / Next.js | • /hse • /hse/toolbox • /hse/incidente • /hse/actiuni • /hse/ppe |
| Mobile / Expo | • Toolbox Talk attendance/acknowledgement • Report incident/near miss • Unsafe condition capture • PPE issue acknowledgement |
| Permissions | • SM/HSE create and manage within site • Workers can report • Serious incident escalation may bypass normal chain to TD/MD • Closure restricted to authorized HSE/management role |
| Tests | • Worker can report but not delete incident • Serious incident creates escalation event • Toolbox participation is immutable after sign-off except correction flow • PPE issue linked to worker and date • All closure actions audited |
| Dependencies | GAP-01, GAP-16, GAP-17 |

Acceptance criteria

• Incidents, near misses and unsafe conditions have lifecycle status.

• Serious safety issues can escalate outside normal chain.

• Toolbox/PPE participation is traceable.

## 5.7 GAP-07 — Quality & punch list

Gap. Quality inspections, defect tracking and punch-list closure are part of Site Manager duties but lack a dedicated workflow.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • QualityInspection • QualityFinding • PunchListItem • CorrectiveAction • InspectionEvidence • Approval/Verification record |
| API / NestJS | • GET/POST /api/quality/inspections • POST /api/quality/inspections/:id/findings • GET/POST /api/quality/punch-list • PATCH /api/quality/punch-list/:id • POST /api/quality/punch-list/:id/verify |
| Web / Next.js | • /calitate • /calitate/inspecții • /calitate/punch-list |
| Mobile / Expo | • Inspection checklist • Defect photo/evidence • Punch item update • Verification evidence |
| Permissions | • SM/HSE/quality roles create inspections • Workers/subcontractors can receive assigned corrective actions • Verification restricted to designated role • PM sees project-level defects |
| Tests | • Finding cannot close without required evidence • Due-date overdue state works • Corrective action owner restricted to valid site/project member • Verified item remains in audit history |
| Dependencies | GAP-01, GAP-02, GAP-08, GAP-09 |

Acceptance criteria

• Defect lifecycle is visible by project/site.

• Punch-list closure requires verification.

## 5.8 GAP-08 — RFI / technical change control

Gap. The organization requires no uncontrolled design deviation; an explicit RFI/approval workflow is needed.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • Rfi • RfiResponse • TechnicalApproval • FieldInstruction • DesignChange • DrawingReference • DeviationEvidence |
| API / NestJS | • GET/POST /api/rfis • POST /api/rfis/:id/respond • POST /api/rfis/:id/approve • GET/POST /api/design-changes • POST /api/design-changes/:id/approve • POST /api/field-instructions |
| Web / Next.js | • /tehnic/rfis • /tehnic/modificari • Project → RFIs / changes |
| Mobile / Expo | • Create RFI from site • Attach photo/drawing reference • See approved field instruction |
| Permissions | • Site staff can raise • PM coordinates • Technical Director/design authority approves by policy • Workers cannot implement unapproved deviation |
| Tests | • Unapproved design change cannot be marked implemented • Approval captures approver and timestamp • RFI is linked to project/site and source drawing • Field instruction visible to affected site users |
| Dependencies | GAP-01, GAP-03, GAP-09 |

Acceptance criteria

• No design deviation reaches “implemented” without the configured approval.

• Technical decision history is retained.

## 5.9 GAP-09 — Project document management

Gap. Receipts/delivery files exist in specific workflows, but HIIEKO needs project-wide versioned documentation and formal handover records.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • ProjectDocument • DocumentVersion • DocumentCategory • DocumentApproval • DocumentAcknowledgement • DocumentLink • DocumentRetention |
| API / NestJS | • GET/POST /api/projects/:id/documents • POST /api/documents/:id/versions • POST /api/documents/:id/approve • POST /api/documents/:id/acknowledge • GET /api/documents/:id/download |
| Web / Next.js | • /documente • Project → Documents • Document approval/version drawer |
| Mobile / Expo | • Project/site document viewer • Required-document acknowledgement |
| Permissions | • Read by scoped membership • Upload by role • Approve by designated role • Delete replaced by controlled archive/version flow where possible |
| Tests | • Version ordering correct • Old version remains retrievable • Unauthorized user cannot download scoped document • Approval state blocks use of unapproved document where configured • Checksum/file metadata retained |
| Dependencies | GAP-01, GAP-17, architecture decision on storage |

Acceptance criteria

• Documents are versioned and linked to projects/sites/processes.

• Handover-required document set can be checked for completeness.

## 5.10 GAP-10 — Subcontractor management

Gap. Subcontractors are part of PM/Site Manager responsibilities but lack a dedicated operational record.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • Subcontractor • SubcontractorContract • SubcontractorContact • SubcontractorWorker • SubcontractorDocument • SubcontractorScope • SubcontractorProgress • SubcontractorIssue |
| API / NestJS | • GET/POST /api/subcontractors • POST /api/projects/:id/subcontractors • POST /api/subcontractors/:id/workers • POST /api/subcontractors/:id/documents • POST /api/subcontractors/:id/progress |
| Web / Next.js | • /subcontractori • Project → Subcontractors • Subcontractor detail |
| Mobile / Expo | • Assigned subcontractor work view for SM/Foreman • Evidence upload |
| Permissions | • PM owns commercial/project subcontractor relationship • SM manages field coordination • External subcontractor limited to own scope if given login |
| Tests | • Subcontractor access limited to assigned project/site • Expired required document generates notification • Progress cannot be posted to unrelated project • Contract scope visible on task assignment |
| Dependencies | GAP-01, GAP-03, GAP-09 |

Acceptance criteria

• Every subcontractor has scope, project and internal owner.

• Field users can track performance/progress without granting company-wide access.

## 5.11 GAP-11 — Client / stakeholder communications

Gap. PM is the primary project-level client interface; the system needs traceable meetings, actions and commitments.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • Meeting • MeetingParticipant • MeetingAction • ClientCommitment • ProjectCommunication |
| API / NestJS | • GET/POST /api/projects/:id/meetings • POST /api/meetings/:id/actions • PATCH /api/meeting-actions/:id • GET/POST /api/projects/:id/commitments |
| Web / Next.js | • /proiecte/:id/ședințe • /proiecte/:id/acțiuni • /proiecte/:id/commitments |
| Mobile / Expo | • Meeting action capture for PM/SM • Action reminders |
| Permissions | • PM owns formal project commitments • SM can record site meeting actions • Client/external users only if explicitly onboarded |
| Tests | • Action owner must be project member • Overdue action notification • Client commitment changes audited • Meeting minutes linked to documents |
| Dependencies | GAP-03, GAP-09, GAP-16 |

Acceptance criteria

• Every project meeting can produce owned, due-dated actions.

• Client commitments are visible to PM/management.

## 5.12 GAP-12 — Commissioning, handover & O&M

Gap. The documented EPC→O&M handover requires as-builts, warranties, commissioning records, equipment lists and outstanding issues.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • CommissioningPackage • CommissioningTest • HandoverPackage • HandoverItem • Warranty • OandMAsset • MaintenancePlan • MaintenanceWorkOrder • ServiceRecord |
| API / NestJS | • GET/POST /api/projects/:id/commissioning • POST /api/commissioning/:id/tests • GET/POST /api/projects/:id/handover • POST /api/handover/:id/items/:itemId/accept • GET/POST /api/assets/:id/warranties • GET/POST /api/maintenance/plans • GET/POST /api/maintenance/work-orders |
| Web / Next.js | • /proiecte/:id/commissioning • /proiecte/:id/handover • /oam • /oam/assets • /oam/maintenance |
| Mobile / Expo | • Commissioning checklist • Handover evidence • Maintenance work order |
| Permissions | • PM controls EPC handover • TD oversees technical acceptance • O&M owns post-handover work • Site staff provide evidence • Client acceptance where applicable |
| Tests | • Handover cannot complete with mandatory items missing • Warranty dates validate • Maintenance work order can reference handover asset • Asset serial number uniqueness • Handover package is immutable after final acceptance except controlled amendment |
| Dependencies | GAP-05, GAP-07, GAP-08, GAP-09 |

Acceptance criteria

• A project can transition from EPC to O&M with a traceable package.

• O&M asset register is populated from the accepted handover.

## 5.13 GAP-13 — Mobile authentication & account lifecycle

Gap. Mobile still uses a hardcoded demo user; LoginScreen exists but is not wired into production flow.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • RefreshToken / Session (or equivalent) • DeviceSession • AccountStatus • PasswordResetToken / invitation state • LoginAudit |
| API / NestJS | • POST /api/auth/login (existing) • POST /api/auth/refresh • POST /api/auth/logout • POST /api/auth/request-reset • POST /api/auth/complete-reset • GET /api/auth/sessions • DELETE /api/auth/sessions/:id |
| Web / Next.js | • Existing login page remains canonical • Admin → user invite/activation/session management |
| Mobile / Expo | • LoginScreen wired • Session restore • Logout • Expired session handling • Password reset / activation link handoff |
| Permissions | • Auth endpoints public as configured • Account management admin-only • Users can revoke own sessions |
| Tests | • Invalid credentials fail • Expired access token refreshes correctly • Logout revokes session • Deactivated account cannot refresh • Mobile boots into login rather than demo user • JWT scope/role claims match server authorization |
| Dependencies | GAP-01, GAP-14, GAP-17 |

Acceptance criteria

• No hardcoded demo identity remains in release build.

• Mobile uses real HIIEKO authentication from login through logout.

## 5.14 GAP-14 — Offline sync & conflict handling

Gap. An offline queue scaffold exists, but production behavior needs idempotency, retries, conflict states and deterministic reconciliation.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • Optional SyncReceipt / IdempotencyKey / MobileMutation record if server-side tracking is required • ConflictAudit (optional) |
| API / NestJS | • POST /api/sync/batch • POST /api/sync/ack • GET /api/sync/status • POST /api/sync/reconcile |
| Web / Next.js | • Admin/ops → sync diagnostics (optional) • No user-facing web dependency for core offline flow |
| Mobile / Expo | • Offline banner/status • Pending queue • Retry failed item • Conflict review • Sync complete confirmation |
| Permissions | • Server re-authorizes every synced mutation • User can only sync mutations they were allowed to create when online • Admin/ops may inspect sync failures |
| Tests | • Duplicate mutation is idempotent • Out-of-order mutations are detected • Forbidden offline mutation is rejected server-side • Network retry does not duplicate stock/attendance/expense • Conflict is visible and recoverable • Queue survives app restart |
| Dependencies | GAP-01, GAP-13, GAP-05, GAP-15 |

Acceptance criteria

• Attendance, reports, delivery evidence and expenses remain usable offline as explicitly designed.

• A sync retry never creates duplicate financial/stock/attendance records.

## 5.15 GAP-15 — Expense + OCR review/approval workflow

Gap. OCR components exist, but the production process needs end-to-end review, confidence handling, approval, finance state and payment/reimbursement tracking.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • Expense (existing/extend) • ExpenseDocument • OcrExtraction • ExpenseReviewStep • ExpenseApproval • ExpensePayment • ExpenseRejection |
| API / NestJS | • GET/POST /api/expenses (existing) • POST /api/expenses/:id/ocr • POST /api/expenses/:id/review • POST /api/expenses/:id/submit • POST /api/expenses/:id/approve • POST /api/expenses/:id/reject • POST /api/expenses/:id/pay |
| Web / Next.js | • /cheltuieli • /aprobare • /finance/expense-payments • Expense review drawer |
| Mobile / Expo | • Receipt scan • OCR review • Submit expense • Approval status • Rejected expense correction |
| Permissions | • Worker submits own eligible expense • Manager/Finance approves according to matrix • Submitter cannot approve own expense • Finance marks paid • OCR service never decides business approval |
| Tests | • Low-confidence OCR requires review • Totals reconcile with line items • Self-approval blocked • Approval/rejection immutable except controlled correction • Receipt file access protected • OCR timeout/retry safe |
| Dependencies | GAP-01, GAP-09, GAP-13, OCR architecture decision |

Acceptance criteria

• User can correct low-confidence OCR fields before submission.

• Approval and payment are separate states.

• Every decision is auditable.

## 5.16 GAP-16 — Event-driven notifications

Gap. Notifications need real business triggers rather than being only a destination screen.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • Notification • NotificationPreference • NotificationEvent • NotificationDelivery • NotificationTemplate |
| API / NestJS | • GET /api/notifications (existing) • POST /api/notifications/read • GET/PUT /api/notification-preferences • POST /api/notifications/test (admin/non-prod only) |
| Web / Next.js | • /notificari • User notification settings • Notification center |
| Mobile / Expo | • Push permission/status • Inbox • Deep-link to source record • Notification preference settings |
| Permissions | • Users receive only events visible to their scope • Admins configure templates/channels where allowed |
| Tests | • Event produces correct recipients • No cross-project data leakage in message payload • Read state syncs across web/mobile • Failed push is retried safely • Critical HSE event follows configured escalation |
| Dependencies | GAP-01, GAP-06, GAP-08, GAP-15, GAP-17 |

Acceptance criteria

• Core workflows automatically notify the responsible role without manual message creation.

## 5.17 GAP-17 — Audit, security governance & controlled corrections

Gap. A central AuditService already exists; coverage must expand so every high-risk business transition is traceable and corrections are controlled.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • AuditLog (existing/extend) • AuditDiff / AuditChangeSet if needed • SecurityEvent • DataCorrectionRequest |
| API / NestJS | • GET /api/audit • GET /api/audit/:id • POST /api/corrections • GET /api/security-events |
| Web / Next.js | • /admin/audit • Admin → security events • Record detail → audit drawer |
| Mobile / Expo | • No broad audit UI; show user-visible correction/request status where needed |
| Permissions | • Audit read restricted to authorized management/admin roles • Users can request corrections but cannot rewrite audit history • Security events visible to designated admins |
| Tests | • Before/after diff captured • Audit records are append-only • Permission changes audited • Login/session security events recorded • Correction workflow preserves original record |
| Dependencies | All high-risk features |

Acceptance criteria

• Critical actions have actor, timestamp, object, before/after or event details.

• No user can silently erase audit history.

## 5.18 GAP-18 — Legacy runtime-path removal

Gap. Project status says old Supabase web helpers are dead code, but OCR still references Supabase and web Header still has MOCK_SITES; these must be eliminated or explicitly retained.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • No new business tables; verify migration ownership and remove obsolete artifacts only after dependency scan |
| API / NestJS | • No new business endpoint • Add /api/health/dependencies or equivalent for runtime checks if useful |
| Web / Next.js | • Remove MOCK_SITES • Remove dead Supabase imports/files • Ensure Header site switcher uses real API data |
| Mobile / Expo | • Remove demo user/bypass • Remove environment assumptions not used by target architecture |
| Permissions | • No change; this is architectural hygiene |
| Tests | • Static scan for Supabase imports in web/mobile • Static scan for MOCK_* runtime constants • Release build fails on forbidden legacy import if lint rule implemented • Smoke test site switcher against real API |
| Dependencies | GAP-13 and OCR architecture decision |

Acceptance criteria

• No dead runtime path remains without an explicit documented reason.

## 5.19 GAP-19 — Staging, production, observability, backup & release

Gap. Local development is verified; deployment is not started.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • Production DB + migration history • Backup metadata outside app DB where appropriate |
| API / NestJS | • GET /api/health • GET /api/ready • GET /api/version • GET /api/metrics (internal/authenticated or sidecar depending deployment) |
| Web / Next.js | • /admin/system-status (optional) • Deployment/version indicator |
| Mobile / Expo | • Environment/version display in settings • Forced update/maintenance message if needed |
| Permissions | • Operational endpoints not publicly expose secrets • Deployment admin separated from business roles |
| Tests | • Staging migration rehearsal • Backup restore test • Health/readiness smoke test • Log redaction test • Secret injection test • Rollback test • Production-like E2E smoke test |
| Dependencies | All features |

Acceptance criteria

• Staging mirrors production architecture sufficiently for release testing.

• Backup restore is proven, not just configured.

• Each deployment has a traceable version.

## 5.20 GAP-20 — Full end-to-end verification & UAT

Gap. Unit/backend tests are green, but the full HIIEKO business flow across roles/devices is not yet verified.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • Test fixtures/seeds for company → project → site → users → materials → expenses → handover |
| API / NestJS | • Automated smoke suite covering auth and all critical domain endpoints • Contract tests for web/mobile API clients |
| Web / Next.js | • Role-based UAT checklist across all web routes • Error/loading/empty states |
| Mobile / Expo | • UAT on real Android/iOS devices if supported • Offline/online transition tests • Camera/receipt flow |
| Permissions | • Test every role and scope boundary |
| Tests | • Commercial handover→PM • PM plan→SM execution→Foreman assignment→worker evidence • Material request→PO→delivery→stock • Expense→OCR→approval→payment • HSE incident→escalation→closure • RFI→approval→field instruction • EPC handover→O&M asset→maintenance |
| Dependencies | All preceding gaps |

Acceptance criteria

• All critical journeys pass with real PostgreSQL data, not mock/fallback data.

• Evidence includes API, UI and mobile flows.

## 5.21 GAP-21 — Commercial → Project formal handover

Gap. The organization defines a mandatory signed handover after award, but the application does not yet describe it as a formal data workflow.

| Layer | Build specification |
| --- | --- |
| Database / Prisma | • Opportunity • TenderSubmission • CommercialHandover • HandoverChecklist • ClientCommitment • TenderRisk • MarginAssumption |
| API / NestJS | • GET/POST /api/commercial/opportunities • POST /api/commercial/handover • POST /api/commercial/handover/:id/accept • GET /api/commercial/handover/:id/checklist |
| Web / Next.js | • /comercial/oportunitati • /comercial/tendere • /comercial/handover • Project creation → handover checklist |
| Mobile / Expo | • Not required for first release |
| Permissions | • Commercial prepares • PM accepts operational ownership • TD/MD visibility as configured • No site execution records until handover prerequisites are met if policy requires |
| Tests | • Mandatory handover fields enforced • Accepted handover creates project ownership record • Tender assumptions retained • Scope/exclusions visible to PM • Handover cannot be silently overwritten |
| Dependencies | GAP-01, GAP-03, GAP-09 |

Acceptance criteria

• A project cannot be considered formally transferred without the configured handover checklist/acceptance.

# 6. Cross-cutting technical requirements

| Concern | Required implementation rule |
| --- | --- |
| Authorization | Authorization must be enforced in NestJS for API access; role/scope checks must be server-side and not rely on UI hiding. |
| Transactions | Stock, finance and approval transitions that update multiple records must use database transactions. |
| Idempotency | Mobile sync, OCR submission, payment actions and receipt creation must tolerate retries without duplicates. |
| Concurrency | Stock and approval operations must remain correct under concurrent requests. |
| Audit | High-risk state changes must write actor, timestamp, object, action and relevant before/after data. |
| Files | All private documents must use controlled access, scoped metadata and audit-safe download paths. |
| Validation | DTO validation at API boundary + domain validation before mutation + database constraints for invariants. |
| Localization | Romanian-first UI with existing ro/en i18n; new features must use translation keys, not hard-coded Romanian/English strings. |
| Observability | Structured logs must include correlation/request ID, user ID where safe, project/site context, operation and error class. |
| Error UX | Web/mobile must distinguish validation, permission, network/offline, conflict and server errors. |
| Data retention | Define retention rules for receipts, HSE incidents, audit logs and project documents before production; current supplied material does not specify legal retention periods. |
| Privacy/security | Do not put unnecessary personal data into notifications/logs; protect employee/site data; apply least privilege. |

# 7. API and data conventions

• Use resource-oriented endpoints under /api and preserve the existing NestJS Swagger documentation pattern.

• Return stable identifiers and explicit status fields; avoid implicit status encoded only by nullability.

• Prefer PATCH for controlled state changes and dedicated action endpoints for business transitions where audit semantics matter (e.g., approve, reject, receive, verify, handover).

• Every mutation that can be retried from mobile should accept an idempotency key or an equivalent client mutation identifier.

• Do not expose database internals directly in the API; map Prisma models to DTOs.

• Treat proposed table names in this document as target concepts; reconcile against backend/prisma/schema.prisma before creating migrations.

# 8. Target data-model blueprint

| Domain | Core target entities | Key relationships |
| --- | --- | --- |
| Identity & access | User, UserProfile, Role, Permission, UserRole, ProjectMember, SiteMember, ApprovalRule, ExternalCollaboratorOwner | User → roles; user → project/site membership; role → permissions |
| Commercial | Opportunity, TenderSubmission, CommercialHandover, HandoverChecklist, ClientCommitment | Award → formal handover → Project |
| Project control | ProjectMilestone, ProjectBudgetLine, ProjectForecast, ProjectRisk, ProjectIssue, ProjectVariation | Project → milestones/budget/risks/issues/variations |
| Execution | WorkPlan, WorkPlanItem, Task, TaskAssignment, ProgressEntry, Team | Project/Site → plan → tasks → assignments → progress |
| Procurement | MaterialRequest, SupplierQuote, QuoteComparison, PurchaseOrder, PurchaseApproval, GoodsReceipt | Project need → sourcing → PO → receipt |
| Inventory | StockLocation, StockLot, StockMovement, MaterialAllocation, MaterialConsumption, Tool, ToolAssignment, Asset, AssetAssignment | Receipt → location/lot → allocation/consumption; asset custody |
| HSE | ToolboxTalk, ToolboxParticipant, HSEIncident, NearMiss, UnsafeCondition, HSEAction, PPEIssue | Site → event → action → closure/escalation |
| Quality/technical | QualityInspection, PunchListItem, CorrectiveAction, Rfi, RfiResponse, TechnicalApproval, DesignChange, FieldInstruction | Inspection/RFI/change lifecycle |
| Documents | ProjectDocument, DocumentVersion, DocumentApproval, DocumentAcknowledgement, DocumentLink | Record/project → versioned file → approval/acknowledgement |
| Finance/OCR | Expense, ExpenseDocument, OcrExtraction, ExpenseReviewStep, ExpenseApproval, ExpensePayment | Expense → document/OCR → review → approval → payment |
| Communications | Meeting, MeetingParticipant, MeetingAction, Notification, NotificationPreference, NotificationEvent | Project → meetings/actions; events → scoped notifications |
| Handover/O&M | CommissioningPackage, HandoverPackage, HandoverItem, Warranty, OandMAsset, MaintenancePlan, MaintenanceWorkOrder | EPC project → accepted handover → O&M assets → maintenance |
| Governance | AuditLog, SecurityEvent, DataCorrectionRequest | Every critical transition → immutable audit |

# 9. Test strategy and release gates

| Test layer | Required scope | Release gate |
| --- | --- | --- |
| Unit | Shared domain calculations, permission helpers, validation, OCR normalization, status transition guards | All changed logic green |
| Backend integration | API + Prisma + PostgreSQL for each new module; authorization and transactions | Critical journeys green; no known high-severity failures |
| API contract | DTO/schema compatibility for web/mobile clients | No breaking contract without versioned migration plan |
| Web E2E | Role-specific flows, loading/error/empty states, real API, no mocks | All critical web journeys pass |
| Mobile E2E | Auth, attendance, reports, delivery, expenses, notifications, offline sync | Critical mobile journeys pass on supported targets |
| Security | Cross-project/site access, privilege escalation, self-approval, file access, session revocation | No critical/ high severity authorization defect |
| Data integrity | Negative stock, duplicate sync, concurrent approval/receipt, audit immutability | All invariants pass under concurrency tests |
| Operational | Migration rehearsal, backup/restore, logs, health/readiness, rollback | Staging sign-off before production |
| UAT | One scenario per documented role plus external collaborator scope | Business owner accepts evidence |

## 9.1 Minimum critical journey suite

| ID | Journey | Expected flow |
| --- | --- | --- |
| J01 | Commercial handover | Opportunity → award → handover checklist → PM accepts → project created |
| J02 | Site execution | PM/SM plan → Foreman assignment → worker task update → progress reported |
| J03 | Attendance | Worker login → GPS check-in → check-out → manager correction path → audit |
| J04 | Procurement | Material request → approval → quote → PO → delivery → goods receipt → stock |
| J05 | Expense | Receipt capture → OCR → user review → submit → approval → finance payment |
| J06 | Safety | Worker reports near miss → HSE/SM receives → action → escalation if serious → closure |
| J07 | Quality | Inspection → defect → corrective action → evidence → verification → close |
| J08 | Technical change | RFI → answer → technical approval → field instruction → implementation evidence |
| J09 | Handover | Commissioning → document completeness → client/PM acceptance → O&M asset creation |
| J10 | Offline | Create supported action offline → close/reopen network → sync → no duplicate → conflict path where needed |

# 10. Recommended implementation order

Why this order The sequence starts with authorization and state models because later workflows depend on correct ownership boundaries. It then adds execution/procurement/controls, followed by mobile readiness, hardening, and production.

| Wave | Build order | Exit condition |
| --- | --- | --- |
| Wave 0 — decisions | Resolve Team Leader vs Foreman; confirm file/OCR architecture; approve role scope and approval matrix | Signed decisions recorded in project docs |
| Wave 1 — identity & control | GAP-01, GAP-13 | Real mobile auth + scope-aware authorization |
| Wave 2 — execution | GAP-02, GAP-03, GAP-21 | PM → SM → Foreman operational chain works |
| Wave 3 — logistics | GAP-04, GAP-05, GAP-10 | Procurement-to-stock and subcontractor workflows work |
| Wave 4 — quality & safety | GAP-06, GAP-07, GAP-08, GAP-11 | Site governance and technical control work |
| Wave 5 — documents & finance | GAP-09, GAP-15, GAP-16, GAP-17 | Documents, expenses and notifications fully controlled |
| Wave 6 — handover & O&M | GAP-12 | EPC → O&M transition is traceable |
| Wave 7 — mobile resilience | GAP-14 | Offline flows pass conflict/idempotency tests |
| Wave 8 — cleanup & production | GAP-18, GAP-19, GAP-20 | Staging passes; production checklist signed |

# 11. Decisions required before build

| Decision | Why it matters | Default proposed treatment |
| --- | --- | --- |
| Team Leader vs Foreman | Current app role says team_leader; company documents say Foreman | Use Foreman as formal role; keep a mapping alias only if HR/operations confirms they are identical. |
| Site Manager scope | Document allows one SM per defined execution scope/shift | Model SiteAssignment with scope/shift rather than one global “site manager” boolean. |
| Approval matrix | Amounts/thresholds are not supplied | Store configurable rules by organization/project and require management sign-off before production. |
| OCR hosting path | Project contains both NestJS/PostgreSQL and Supabase Edge Function OCR design | Choose whether OCR proxy/storage remains Supabase or moves into the target architecture. |
| File storage provider | Current source describes private Supabase bucket but target runtime says Supabase not used | Choose object storage and access pattern before GAP-09/GAP-15 production build. |
| Attendance correction authority | The supplied documents assign record ownership but not exact correction approval | Define who can correct, within what time window, and whether corrections need dual approval. |
| External user licensing/access | Documents define external specialists but not login policy | Decide which external roles receive credentials vs remain internal-record-only. |
| Retention periods | No source supplied exact retention/legal periods | Obtain company/legal/accounting/HSE retention rules before production policy is locked. |

# 12. Definition of done for each gap

• Requirements implemented and mapped to a named business owner.

• Prisma migration created, reviewed and tested against PostgreSQL.

• NestJS DTO, service, controller and authorization tests implemented.

• Swagger documentation updated for new endpoints.

• Web UI includes loading, empty, success, validation, permission and failure states.

• Mobile UI includes offline/error behavior where applicable.

• Relevant shared types/domain rules updated in @solar/shared when logic is cross-client.

• Audit events implemented for high-risk transitions.

• Notifications implemented for business-critical triggers where required.

• Unit + integration + E2E/UAT evidence added.

• Configuration and dependencies documented.

• Known issues and decision records updated.

• No mock/fallback/demo runtime path remains unless explicitly documented.

• Documentation and handoff are updated.

# Appendix A. Current pages/endpoints that should be preserved during the build

| Current item | Preserve / evolve |
| --- | --- |
| POST /api/auth/login | Preserve; extend with refresh/session lifecycle for mobile. |
| GET /api/auth/me | Preserve; include enough role/scope context for clients without making authorization client-trusted. |
| GET /api/control-tower/overview | Preserve; expand drill-down sources as new domains are built. |
| GET /api/projects | Preserve; support real site/project memberships. |
| GET /api/attendance | Preserve; add correction/audit/offline-safe operations. |
| GET /api/daily-reports | Preserve; connect to work plans, tasks, evidence and progress. |
| GET /api/expenses | Preserve; expand into review/approval/payment + OCR. |
| GET /api/users | Preserve; expand with scoped role assignment. |
| GET /api/notifications | Preserve; back it with real events/preferences. |
| GET /api/materials | Preserve; connect to procurement/stock traceability. |
| GET /api/inventory/stock | Preserve; expand lot/location/consumption/asset model. |
| GET /api/inventory/movements | Preserve; make movements transactional and auditable. |
| GET /api/procurement/delivery-notes | Preserve; connect to material requests, PO and goods receipt. |

Source note: This specification is derived from the project status supplied in the conversation and the three uploaded HIIEKO documents. Where those sources do not define exact database field names, API shapes, approval thresholds, retention periods, or legal policies, this document labels the item as a proposed technical treatment or a decision required.